Gnar.

ERP MODERNIZATION PROPOSAL Prepared for UTILITYnet INVESTMENT ~CAD $4.4M over 3 years Phase-gated · Discovery fixed at CAD $310K · Indicative phases within ±15–20% Submitted by The Gnar Company Boston, MA · thegnar.com Confidential · February 2026

— EXECUTIVE SUMMARY

UTILITYnet operates at the intersection of complex energy retail, partner marketer relationships, and regulatory compliance — all on a technology stack that was never designed to scale with you. Oracle PL/SQL and Sage 50 served their purpose. Today they are a ceiling, not a foundation. Every workaround adds risk. Every manual process adds cost.

The Gnar Company is proposing a full-stack ERP modernization purpose-built for an Alberta energy retailer. Not a generic enterprise template. Not a rip-and-replace that creates a new set of problems. A modern, AI-enabled platform that handles partner marketer billing, customer data, settlements, and finance in a single coherent system — and hands the keys back to your team, not to a permanent consulting dependency.

|  | Our Commitment Fixed-price. Outcome-defined. If it takes us longer than planned, that is our problem, not yours. If we move faster, that efficiency is our reward for excellence. You get certainty. We get accountability. |
| --- | --- |

— UNDERSTANDING YOUR SITUATION

Based on the RFP documentation and Q&A process, we understand UTILITYnet faces the following core challenges:

- Legacy systems (Oracle PL/SQL + Sage 50) are deeply entangled, creating high operational risk and limited extensibility.

- Partner marketer channel adds complexity to billing, settlements, and reporting that off-the-shelf systems handle poorly.

- Finance modernization is the highest-priority first step — a clean GL, AP/AR, and billing foundation enables everything else.

- Post-go-live, UTILITYnet wants full vendor-managed operations — help desk, enhancements, releases, integrations, and reporting.

- An internal business owner will be assigned; decision authority rests with UTILITYnet management.

|  | Why This Is Harder Than It Looks Energy retail ERP modernization is not a standard implementation. The partner marketer layer creates billing and settlement complexity that most platforms treat as an edge case. Alberta regulatory obligations add compliance dimensions that require deep domain integration, not a compliance checkbox. We know where the landmines are. |
| --- | --- |

— PROPOSED SOLUTION & DELIVERY APPROACH

We propose a phased, application-first modernization structured around business risk and operational continuity. Finance goes first because it is the foundation everything else sits on. Each phase is independently deliverable, has a defined go-live, and produces immediate operational value.

Phase 0 Discovery & Solution Design 8–10 Weeks · CAD $310,000 Fixed

- Full current-state documentation: Oracle PL/SQL business logic extraction, Sage 50 data mapping, integration inventory - Requirements validation: structured workshops across finance, operations, and partner management - Architecture decision and vendor selection: platform evaluation, integration approach, data migration strategy - Alberta regulatory compliance mapping embedded into solution design from day one - Detailed migration playbook: risk register, sequencing, rollback planning - Phase 1–3 scope confirmation with updated fixed-price commitment (within ±15–20% of indicative pricing) - Deliverable: Solution Design Document, finalized Phase 1 SOW, signed-off roadmap

Discovery is the only commitment we are asking UTILITYnet to make today. At the end of Phase 0, you will have everything you need to proceed — or to walk away with a complete blueprint.

Phase 1 Core Finance — Sage Intacct Go-Live 5–6 Months · CAD $1,025,000 Indicative

- Sage Intacct implementation: GL, AP, AR, chart of accounts - Partner marketer billing configuration and automation - Migration of historical financial data from Sage 50 - Core reporting: financial statements, regulatory reporting, partner billing reconciliation - Integration with existing operational systems during transition - User training, documentation, and go-live support - Hypercare period: 4 weeks of intensive post-launch support

Phase 2 CRM & Customer Portal 4–5 Months · CAD $825,000 Indicative

- Partner marketer-facing portal: self-serve enrollment, rate management, account visibility - Customer data platform: unified customer records, consumption history, communication preferences - CRM configuration for partner and direct customer relationship management - Integration with Phase 1 finance layer for real-time billing visibility - Customer communication workflows: automated notifications, renewal management

Phase 3 Settlements, Integrations & Reporting 4–5 Months · CAD $720,000 Indicative

- Energy data feed integrations: consumption data, market pricing, settlement inputs - Automated settlement reconciliation with partner marketers - Alberta regulatory reporting automation - Advanced analytics and reporting layer: executive dashboards, operational KPIs - Full system integration testing and performance validation - Final knowledge transfer and operational handoff

— MANAGED SERVICES — ONGOING OPERATIONS

UTILITYnet has indicated a preference for full vendor-managed operations post-go-live. We will own it. Our managed services engagement covers the complete ongoing operational lifecycle — not a reactive help desk, but a proactive operational partner.

| Service | Included |
| --- | --- |
| Help Desk & User Support | Tier 1–3, business hours + critical 24/7 |
| Platform Releases & Upgrades | Managed and deployed by Gnar, no client effort required |
| Integration Monitoring & Maintenance | All energy feeds, Sage Intacct, partner systems |
| Bug Fixes & Stability | Defect resolution within agreed SLA tiers |
| Regulatory Reporting Execution | Alberta compliance report generation and submission support |
| New Features & Enhancements | Scoped separately via addendum — not included in retainer |

| Managed Services — Monthly Retainer (post-go-live, annual contract) | CAD $41,000/month |
| --- | --- |

— COMMERCIAL STRUCTURE & PRICING

We propose a Master Services Agreement (MSA) governing the overall engagement, with individual Statements of Work (SOWs) for each phase. This provides contractual clarity at each gate while allowing the program to adapt as requirements are validated through Discovery.

Phase Investment Summary

| Phase | Scope | Timeline | Price |
| --- | --- | --- | --- |
| Phase 0 — Discovery | Requirements, architecture, migration playbook, Phase 1 SOW | 8–10 wks | CAD $310,000 |
| Phase 1 — Core Finance | GL, AP/AR, billing, partner marketer integration, data migration | 5–6 mo | CAD $1,025,000* |
| Phase 2 — CRM & Portal | Partner portal, customer data platform, CRM, billing integration | 4–5 mo | CAD $825,000* |
| Phase 3 — Settlements | Energy feeds, reconciliation, regulatory reporting, analytics | 4–5 mo | CAD $720,000* |
| Managed Services | Full ongoing operations post-go-live (annual contract, renewal) | Ongoing | CAD $41,000/mo |

| Total Indicative Program Value — 3 Years (Implementation + Managed Services) | ~CAD $4.4M |
| --- | --- |

All prices are in Canadian dollars (CAD). * Phase 1–3 pricing is indicative. Final fixed-price commitments issued following Discovery. Indicative pricing carries a variance of ±15–20% based on scope confirmation. Exchange rate basis: 1 USD = 1.37 CAD (February 2026).

|  | Why Fixed-Price Matters to You Time-and-materials engagements transfer all delivery risk to the client. Every delay becomes your invoice. We operate fixed-price because we are confident in our estimates and accountable to our commitments. If we underestimate, we absorb it. |
| --- | --- |

— OUR TEAM

The Gnar Company is a Boston-based custom software and engineering firm with deep experience delivering complex, custom-built platforms for mid-market and enterprise clients. We build what clients actually need — on time, on budget, and owned by the client at go-live.

| Core Competencies - Custom platform architecture and development - Complex systems integration and data migration - Regulated industry software delivery - Multi-stakeholder enterprise deployments - Managed services and long-term operational partnerships | Delivery Model - Fixed-price, milestone-based engagements - Dedicated project teams — no resource juggling - Weekly executive status reporting - Structured change control with full transparency - Explicit knowledge transfer at each phase gate |
| --- | --- |

Our assigned team will include a Project Director, Solution Architect, Finance Systems Lead, Integration Engineers, Front-End Engineers, QA Lead, and a dedicated Client Success Manager through go-live and into managed services. Full team profiles available upon request.

— GOVERNANCE & DELIVERY MODEL

Contracting Structure

- Master Services Agreement (MSA): governing terms, IP ownership, liability, confidentiality

- Phase 0 SOW: signed at engagement start — fixed-price, fixed-scope

- Phase 1–3 SOWs: issued at conclusion of Discovery — fixed-price with scope confirmed through Phase 0 findings

- Managed Services Agreement: addendum to MSA, annual renewal, new features via separate addendum

Product Ownership

We will work closely with UTILITYnet's assigned business owner to ensure requirements are validated, decisions are made efficiently, and organizational knowledge is transferred — not locked inside our team. Phase 0 is structured specifically to get this person up to speed on modern product delivery so they can exercise informed decision authority throughout the program.

Requirements Confirmation Approach

We recommend structured process walkthroughs, working sessions with functional SMEs, and prototype-based validation for complex workflows. Sign-off is formalized at end of Phase 0 via a Solution Design Document reviewed and approved by UTILITYnet's designated stakeholders. We are flexible to adapt based on your preferences.

— RELEVANT EXPERIENCE

The energy sector demands more than software competency — it demands fluency in complex pricing logic, data pipelines, hardware integrations, and the operational stakes of systems that cannot fail. The following engagements demonstrate that fluency directly.

Truelight Energy · Next-Generation Electricity Pricing Platform Energy Analytics · Web Application · Ruby on Rails

Truelight Energy is an energy analytics consultancy whose Excel-based pricing models had become unscalable — too complex and too slow to handle the volume of pricing calculations their business required. Gnar was engaged to replace those spreadsheets with a purpose-built electricity pricing platform. The platform handles multi-variable energy price calculations across components including Energy, Capacity, Transmission, Ancillaries, RPS, Losses, and Margin. It includes account management for enterprise clients, energy market data ingestion, CSV-based bulk usage uploads, quote generation and tracking, and a custom API allowing high-volume clients to submit account data and receive calculated prices programmatically. Relevant to UTILITYnet: - Complex, multi-variable energy pricing logic built into a production-grade web platform — directly analogous to UTILITYnet's billing and rate management requirements - Energy market data ingestion and management by platform administrators - Multi-client account structure: accounts, opportunities, quotes, and proposal tracking across a client portfolio - Bulk data processing via custom API: clients submit electricity usage data, receive calculated pricing at volume - Discovery-first delivery: requirements, user flows, and architecture defined before any development began

Linemeter · Real-Time Home Smart Meter Monitoring Energy & IoT · Web Application + IoT Device · Ruby on Rails, React

Consumer electric smart meters provide real-time usage data but offer no consumer-facing visibility. Linemeter set out to close that gap. Gnar built both the IoT prototype hardware and the cloud platform to support it. The solution uses RTL-SDR technology to read data directly from utility company smart meters, process it, and store it in the cloud in real-time. The consumer web application displays live energy usage data, giving residential customers the real-time insights their utility providers couldn't offer. Relevant to UTILITYnet: - Direct integration with utility company smart meter infrastructure — reading, processing, and storing live energy data - Real-time data pipeline from physical hardware through cloud processing to consumer-facing application - IoT device development alongside cloud platform: end-to-end ownership of the full technical stack - Validated that utility smart meter data can be surfaced to consumers in real-time with minimal hardware overhead

Sungrow Power Supply Co. · Enterprise Solar Energy Platform — US Market Expansion Energy & IoT · AWS · Web + Mobile + Cloud · USD $600K–750K

Sungrow — the world's largest solar inverter manufacturer — engaged Gnar to design and build three interconnected applications to power their US residential energy market expansion: a consumer-facing monitoring app (web and mobile), a cloud infrastructure platform, and an installer configure application. Gnar delivered the full engagement from structured Discovery through architecture, design, and build on a fixed-scope, milestone-based model. The platform was built on AWS with a focus on security, US data residency compliance, scalability, and seamless integration across Sungrow's hardware partner ecosystem. Relevant to UTILITYnet: - Real-time solar energy data ingestion, processing, and display at scale across residential installations - Complex third-party hardware and API integrations across multiple hardware partners - Regulatory compliance and data residency requirements embedded from day one - Secure, AWS-native infrastructure designed for high-availability energy operations - Fixed-price, phased delivery with milestone-based client approval gates

— WHY THE GNAR COMPANY

We are aware that UTILITYnet will evaluate multiple proposals. Here is the honest case for choosing us.

- Custom-first. We build custom. Generic ERP implementations fail in complex environments because they force your business to conform to the software. We design the software to fit your business.

- Skin in the game. Fixed-price is a filter. Most firms quote time-and-materials because they want optionality at your expense. Our incentive structure is aligned with yours: we profit by being efficient, not by running up hours.

- We stay. We own operations post-go-live. We are invested in building something maintainable. We are not going to hand you a system and disappear — we will be running it alongside you.

- Accountability scales with us. We are the right size. Large integrators deploy a senior team to win and a junior team to deliver. We are large enough to staff this program appropriately, small enough that your account matters to our leadership.

— NEXT STEPS

We propose the following to advance this engagement:

| # | Action | Owner |
| --- | --- | --- |
| 1 | Proposal review and clarification questions | UTILITYnet + Gnar |
| 2 | Executive working session: solution alignment and team introduction | UTILITYnet + Gnar |
| 3 | MSA and Phase 0 SOW negotiation | Legal teams |
| 4 | Phase 0 kickoff — Discovery begins | Gnar delivery team |

|  | Our Ask Give us 60 minutes with your executive team before you make a final decision. We will walk through our approach, answer every question, and help you evaluate us — not just our document. A decision this significant deserves a conversation. |
| --- | --- |

We look forward to the opportunity to build something UTILITYnet is proud of.

The Gnar Company.

thegnar.com  ·  Boston, MA